

**Project: TVMP Quote Generator App**

|  |  |  |
| --- | --- | --- |
|  |  |  |
| *Total Project Cost:* | *$ 3,000*  Without mobile App | *$ 5,500*  With Mobile App |
| **Breakdown:** |  |  |
| 1. Prototyping: | $ 250 | $ 250 |
| 2. Frontend Development: | $ 900 | $ 2,500 |
| 3. Database & Backend Development: | $ 500 | $ 750 |
| 4. Unit Testing, Bug Fixes, and Integrations: | $ 500 | $ 750 |
| 5. System Testing and Q/A: | $ 250 | $ 500 |
| 6. Deployment: | $ 175 | $ 250 |
| 7. User Testing: | $ 175 | $ 250 |
| 8. Maintenance (2 weeks): | $ 250 | $ 250 |
| **Payment Terms:** |  |  |
| ● 40% upfront to begin work. | $ 1,200 | $ 2,200 |
| ● 40% after frontend and backend development. | $ 1,200 | $ 2,200 |
| ● 20% after testing, deployment, and project completion. | $ 600 | $ 1,100 |
| **Timeline:** |  |  |
| ● Estimated completion: 5-6 weeks (*depending on feedback and revisions*) without mobile app. Add 2-3 more weeks for mobile app development. | |  |

**Scope of Work**

1. **Prototyping**:

○ Design wireframes and define the user flow for all app screens.

2. **Frontend Development**:

○ Develop the user interface for all screens, ensuring a clean and intuitive design.

3. **Database & Backend Development**:

○ Set up the database and backend logic to handle quote generation and user inputs.

4. **Unit Testing, Bug Fixes, and Integrations**:

○ Test and integrate frontend and backend components to ensure seamless functionality.

5. **System Testing and Q/A**:

○ Perform end-to-end testing to ensure the app works as expected.

6. **Deployment**:

○ Deploy the app to a hosting platform for live use.

7. **User Testing**:

○ Conduct user testing to gather feedback and ensure the app meets user needs.

8. **Maintenance**:

○ Provide 2 weeks of post-launch support to address any bugs or issues.

**Additional Notes**

● The app will be **fully functional** and include all core features (e.g., quote generation, user inputs, and basic validation).

● If additional features or extended maintenance are required, they can be added as optional upgrades.